Jarom DePew

CSE 490R

7/9/2022

Week 11-12 Proj Dev: Demo/Presentation

Features I worked on:

* Environment set up and docker implementation for containerization
* The architectural design of how the website is going to work
* Documentation
* Backend Refactoring to accommodate user privileges.
* There were several other features I was working on but couldn’t finish it in time.
  + Payment processing
  + Payment Storage information

Features I presented:

* I was not able to present because the meeting was at a time I couldn’t attend.

Bi-weekly Status report

Overall status: Behind, the only thing I could recommend at this point is that someone take notes for me or someone record the meetings for me so I can be more involved.

Meeting Attended: One on One with PM, we talked about my goals and the fact that I have been working in the wrong branch the entire time so I scraped my work I have done because the current project is completely different.

Stories Assigned: Pay stubs

Number of Hours: ~16

Total number of hours this semester : ~100

Accomplishments:

* 0 story points completed
* 0 Stories completed
* I finished no stories so I have no personal velocity
* Project Velocity 66/7
* Earned Value: 66/7

Performance

* Last week’s performance average: .25 points per hour
* This weeks Performance: 0 points per hour
* Challenges:
  + I found out I was working in the wrong branch, because the way my code was set up it was useless so I had to delete it.
  + I can’t make it to the meetings so I out of the loop on a lot of things in the project
  + No resolutions found yet
* Plans/Goals/Tasking
  + Purchase Stubs
  + Implementing Stripe payment
  + So my goal was to find a task I can contribute and I did, but the issue was is that I was working in the branch and had to delete everything.
* Follow-up/Reporting
  + The PM will follow up with me to help me accomplish my goals.