Jarom DePew

Overall Status: I am behind schedule, the reason being that I couldn’t get access to GitHub until recently. My goal is to get caught up and know what to do here soon.

Summary of Project tasking:

Team Lead meeting: Mainly focused on getting everyone up to speed on the environment setup, we are also talking about.

Group meeting: Wanted to decide what to do for the next two weeks and our goals.

I was assigned to make a comprehensive video on how to get the backend up and running.

Number of Hours:

* I worked over the past two weeks about 18 hours figuring this stuff out
* I am about ~35 hours into this project

Accomplishments:

* I finally got a hold of the GitHub repository and have a basic understanding of the project.
* No Story points completed
* I think the projected velocity is going at a good pace, I don’t know exactly what is going on but I working on catching up.
* I haven’t done anything really so no Earned Value yet.

Performance:

* The average last week was 0/hr, it was just getting connected last week and getting everyone up to speed.
* .15 points an hour.
* Challenges:
  + I am starting behind everyone else due to the GitHub connection issues
  + I have very little experience in software development let alone JavaScript, I only took the course, and seeing the project concerns me.
  + My schedule doesn’t line up with everyone else's so I can’t make it to meetings like I want to.
* Plans/Goals/Tasks
  + I was assigned to make a video to help everyone get the backend up and running so we can all work on the project. I want to finish this next week
  + I had no stories assigned to me because I was needing to get a hold of the files to work on the project.
  + My reflection goals were to get connected and up to speed on the project. I was not able to do that unfortunately and I was able to fix that but it is going to take some work.
* Follow-up/Reporting
  + Anna is following up with me and working with me to help accomplish my goals.